Title Page:

- The version number still has the <> around it.

Version Info:

- The version number is still at 0.1, should it be updated to 1.0?

Project Deliverables:

- Add the SQL92 subset specification we will be using and any additional documents that have been added.

Organization Structure:

- Update the roles

Project Plan:

- Provide work breakdown structure.

- Should the dates be updated to what actually occurred?

Iteration Plans:

- Need to be added - let me know if you need a hand with one of these

Requirements Management Plan:

- Nothing here

Risk Management Plan:

- Nothing here.